## Slide 1
RIBridges Lower Environments Reconciliation

## Slide 2: Upcoming Contractual expectation for Lower Environments:
M&O streams - 3 (parallel SDLC)
  2 Dev, 4 SIT, 1 UAT – Overall 7 (1 unmasked environment)
Enhancements Stream - 2 (parallel SDLC)
  1 Dev, 2 SIT, 1 UAT – Overall 4 (1 unmasked environment)
Incident triage and data fix testing (prod size)
  PRDT (unmasked), SITW (masked)
Perf1 - 1 App enhancements/Tech upgrades (will be shared between online and batch)
Training - 1 enhancements (we need to cutdown to 1. The current contract has 2)

## Slide 3: Environment Reconciliation Plan
Continuance | PROD issue Triage/DQ/Hotfix | State Training | Development | SIT Execution | UAT Execution | PERF Testing | PROD Ops Dry-runs | Unmasked Interface dry-runs | Total
M&O Track/Monthly releases | PRDT (US Triage) SITW (USI Triage/Hotfix) PRDP (Hotfix UAT) | NA | DEVM (Monthly) DEVW (Monthly) | SITMT (Monthly) SITN (Monthly/Mobile) SITM (Automation) UATM (Unmasked) | UATL (App/Mobile/IM) | NA | NA | NA *Assumed dry-runs to be aligned with regular releases with reduced release scope | 11+2* (2 additional UAT env’s until July UAT(UATW/UATN) and discussion in progress with State for post Jul plan)
Enhancements Track/Major releases |  | TRNDL1 | DEVN | SITNT (Major) SITWT (Major) PRDPatch (Oct Iterative - SNAP reinvestment) TRNDEV (Oct Iterative - MA Plan selection) | UATMT (App/Mobile/IM) | PERF1 (App perf/Tech upgrades/Prod ops dry-runs) | NA | NA | 5+2* (2 additional env’s (PRDP/TRNDEV) only for Oct major)
 | 2021 |  |  |  |  |  |  |  | 
 | May | Jun | Jul | Aug | Sept | Oct | Nov | DEC | 
Sunset |  | UATMP UATNT UATWT |  | TRNSBX (Post completion of Transition activities) TRNDL2 (State Training, need confirmation) | UATW TRNDEV (Post Oct major SIT) |  | PERF2 *Assumed Prod ops to be aligned with regular releases with reduced release scope | UATN (Unmasked) | 7

## Slide 4
Monthly Release
Major Release
DEVW
DEVM
DEVN
SITNT + IM
SITN(Mobile)
SITM (Automation)
UATM
UATL (Mobile+IM)
Production
SITMT (Mobile)
SITWT
UATMT
(Mobile+IM)
PERF1
TRNDL1
Training
CP Branch
WB Branch
RB Branch
RBT Branch
Hotfix Release
SITW
PRDT
HFX Branch
IM Release
SITW(IM + A)
SITNT(IM + A)
UATL(IM + A)
SITDMRT
SITDMART
Datamart
Triaging and Datafix development - USI
Prod Triaging
Lower Environment Code Propagation reusing env’s across branches: Env Count - 15
App perf/Tech upgrades
Prod ops dry-runs
Unmasked interface dry-runs

## Slide 5
Monthly Release
Major Release
DEVW
DEVM
DEVN
SITNT + IM
SITN(Mobile)
SITM (Automation)
UATM
UATL (Mobile+IM)
Production
SITMT (Mobile)
SITWT
UATMT
(Mobile+IM)
PERF1
TRNDL1
Training
CP Branch
WB Branch
RB Branch
RBT Branch
Hotfix Release
SITW
PRDP
(Mobile+IM)
HFX Branch
IM Release
SITW(IM + A)
SITNT(IM + A)
UATL(IM + A)
SITDMRT
SITDMART
Datamart
Triaging and Datafix development - USI
PRDT
Triaging
Lower Environment Code Propagation reusing env’s across branches: Env Count - 16
App perf/Tech upgrades
Prod ops dry-runs
Unmasked interface dry-runs

## Slide 6
Monthly Release
Major Release
DEVW
DEVM
DEVN
SITNT
(Mobile + IM)
SITN
SITM
(Mobile+IM)
SITMT
UATL (Mobile+IM)
Production
SITMT
(Mobile+IM)
SITWT
UATWT
(Mobile+IM)
PERF1
TRNDL1
Training
CP Branch
WB Branch
RB Branch
RBT Branch
Hotfix Release
SITW
PRDP
(Mobile+IM)
HFX Branch
IM Release
SITW(IM + A)
SITNT(IM + A)
UATL(IM+A)
UATMT(IM+A)
SITDMRT
SITDMART
Datamart
Triaging and Datafix development - USI
PRDT
Triaging
UATMT
(Mobie+IM)
UATW
Lower Environment Code Propagation Without reusing env’s across branches: Env count-20
UATM
UATN
Unmasked interface dry-runs
Unmasked interface dry-runs
App perf/Tech upgrades
Prod ops dry-runs

## Slide 7
Monthly Release
Major Release
DEVW
DEVM
DEVN
SITNT + IM
SITN(Mobile)
SITM (Automation)
UATM
UATL (Mobile+IM)
Production
SITMT (Mobile + IM)
SITWT
UATMT
(Mobile+IM)
PERF1
TRNDL1
Training
CP Branch
WB Branch
RB Branch
RBT Branch
Hotfix Release
SITW
PRDP
(Mobile+IM)
HFX Branch
IM Release
SITW(IM + A)
SITNT(IM + A)
UATL(IM + A)
SITDMRT
SITDMART
Datamart
Triaging and Datafix development - USI
PRDT
Triaging
Lower Environment Code Propagation reusing env’s across branches: Env Count - 18
App perf/Tech upgrades
Prod ops dry-runs
Unmasked interface dry-runs
UATWT
UATN

## Slide 8
Discussion points:
1. Do we need to maintain Separate env’s for each branch? If so, then we would need to allocate additional env’s for enhancement track to accommodate the PTs validations. This will have an impact to env optimization.
2. Release Management should include the env’s availability as a parameter for release scoping before proposing any late adds.
3. All the late adds post SIT completion will have SIT and UAT in parallel on UAT env’s and includes any other activities that are resultant of late adds.
4. There is no provision for a separate UAT support env and UAT defect fixes will be delivered directly to UAT env's. SIT team will use the UAT boxes for UAT defect validations.
5. There is no provision for a separate unmasked env for any dry-runs and will need to be tagged to respective releases and need to adhere to the release cadence to use the unmasked SIT env.
6. A separate env for Prod ops dry-run is planned only till Nov month end. Post Nov, the expectation is to align the prod ops dry-runs to respective releases and need to adhere to the release cadence to use the SIT env.
7. It is expected that any Prod ops/Interface dry-runs to be aligned with regular releases. To accommodate the overhead created on the env availability, there will be reduction in the planned release scope.
Note: Considering the current approved runway, the OCT major release has two parallel iterative development in progress which would need separate env’s to validate. To accommodate this, we have added 2 more env’s to Oct Major release SIT and will be taken down post OCT release SIT completion.
Branch alignment:
Major - CP (Aug), RBT (Oct Iterative SNAP), WBT(Oct Iterative MA)
M&O - RB (Jun), WB (Jul)
Hotfix - HFX
Weekday DB refresh/re-points:
SIT - Plan for SIT boxes refresh during the regression week of prior release before the start of SIT for upcoming release.
UAT - UAT should close testing by Wednesday of the last week of UAT and release the env’s for tech maintenance in order for them to have the env ready for next week's Monday Start.
DB sizes:
DEV M&O - 2 Partial envs
DEV BRR – 1 Synthetic env
SIT M&O - 1 Full size, remaining Partial envs
SIT BRR - 1 Full size, remaining Synthetic
UAT M&O - 1 Full size
UAT BRR - 1 Full size